# AutoCallable Analytics Platform

Master Project Plan  |  v2.0  |  Updated: 2026-06-06

Prepared by: Rohit Padebettu

PURPOSE: This document is the master project plan for the AutoCallable Analytics Platform — an interactive Streamlit application demonstrating deep expertise in autocallable structured product pricing, Monte Carlo methods, and volatility surface construction.

This app is a demonstration tool, not a production system. Its primary job is to help Rohit explain the mechanics of autocallable pricing. Every design decision optimizes for: (1) clarity of explanation, (2) visual impact, (3) reliability during demo. Speed and production-readiness are secondary.

# 1. What We Are Building

The app has five interactive pages plus a shared Model Assumptions sidebar. Each page maps to specific concepts from the three research papers. The goal is for User to open the URL and immediately understand at a practitioner level — not just conceptually, but visually. Every numerical method gets a visualization that shows what the algorithm is doing.

## 1.1  Design Principles

Make the math visible: no black-box outputs. Every method has a visual that explains the algorithm.

Static data, not live feeds: SPX options snapshots pre-collected and stored as CSV files. No API failures during demo.

Pre-configured securities: realistic autocallable structures selectable from a dropdown. No manual entry required.

User-adjustable assumptions: all model parameters exposed in sidebar — no hardcoded values.

Reliability over perfection: a working demo beats a perfect app still in development.

## 1.2  Page 1 — Volatility Surface

Loads a pre-collected SPX options snapshot for the selected date. Computes Black-Scholes implied volatilities and renders three core visuals:

Visual 1: 3D interactive implied vol surface (plotly) — moneyness × maturity × implied vol

Visual 2: Heston model surface overlaid on market surface — same 3D plot, shows calibration fit quality

Visual 3: Dupire local vol surface side-by-side with implied vol — panel layout

Calibrated Heston parameters (κ, θ, γ, ρ, v₀) displayed with max-abs fit error. Expandable Methodology section with formula references: Paper 2 Eq. 2 (Dupire), Eq. 12-13 (Heston SDE), Eq. 23 (characteristic function).

## 1.3  Page 2 — Autocallable Pricer

The centerpiece. User selects one of four pre-configured autocallable securities from a dropdown. All parameters pre-populate in a read-only Term Sheet card. Pricing runs via three methods simultaneously:

PDE / Finite Difference (Paper 1): Explicit FD scheme, autocall boundary conditions, call probability table

Standard Monte Carlo (Paper 3, Eq. 2.3): GBM simulation, N paths from sidebar Assumptions

One-Step Survival MC (Paper 3, Algorithm 1): Truncated normal sampling, analytically handles barrier hits

Core visualizations (required — not decorative):

Path Simulation: 20-50 GBM sample paths with barrier and call trigger levels marked; early calls highlighted

Convergence Chart: Price ± 95% CI vs. N paths for both MC methods — visually proves variance reduction

Call Probability Table: Term structure of autocall risk from analytical lognormal approach

"Create your own" / manual parameter entry is a future phase — not built in this sprint.

## 1.4  Page 3 — FDM Visualization

Dedicated page to make the finite difference algorithm visible. Uses a smaller FD grid (100×100) for rendering speed, with these visuals:

Visual 1: Heatmap of V(S, t) — spot price × time × option value, shows backward-time evolution

Visual 2: 3D surface of V(S, t) with autocall boundary highlighted

Visual 3: Time-slice animation — V(S) at successive τ-steps, rendered as slider or animated loop

Visual 4: FD price convergence as grid size increases — shows numerical stability

Expandable Methodology with heat equation change-of-variables, update rule, and stability condition (all from Paper 1 §2.2). This page is the "show your work" demonstration that proves Rohit understands the numerical method, not just the output.

## 1.5  Page 4 — Greeks & Stable Differentiation

Demonstrates the core innovation of Paper 3 (Alm et al. 2013): stable numerical Greeks via one-step survival MC. Four visuals:

Delta as function of bump size ε: Standard MC (spiky, sign-flipping) vs. Survival MC (smooth)

Vega as function of bump size ε: same contrast

Delta smile: Delta as function of spot level

Vega surface: heatmap, Vega as function of spot × time

Key message: barrier-crossing discontinuity eliminated by construction in one-step survival → reliable numerical Greeks → practical hedging implications for autocallables.

## 1.6  Page 5 — Scenario Analysis

Payoff intuition and product understanding:

Payoff diagram at maturity (final spot vs. payoff)

Value surface V(S, σ) heatmap

Call probability table by observation date

What-if sliders: spot, vol, rates, barrier → live price update

Historical simulation: SPX path from snapshot data overlaid on barrier levels

## 1.7  Shared Model Assumptions Sidebar

Accessible from every page. All model parameters are user-adjustable here. No hardcoded values anywhere in core/ — all parameters thread through from this sidebar.

| Section | Parameters |
| --- | --- |
| Market / Data | Data date dropdown, risk-free rate, dividend yield |
| Heston Model | v₀, κ (mean reversion), θ (long-run var), γ (vol-of-vol), ρ (correlation); toggle: calibrated vs. manual |
| Monte Carlo | N paths (1K–500K), M time steps, random seed, antithetic variates on/off |
| FDM / PDE | S-grid steps, τ-grid steps, x-domain lower bound |
| Autocallable Terms | Read-only display: active security name and key terms |

# 2. Pre-Configured Autocallable Securities

Four realistic structures are built into securities.py and selectable from the Pricer page dropdown. These represent common bank-issued autocallable note structures. Manual parameter entry is a future phase.

| Security | Structure | Underlying | Obs. Dates | Call Barrier | Coupon | Protection | Maturity |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Phoenix Autocall | Standard Phoenix | SPX | Quarterly | 100% | 8% p.a. | 75% knock-in put | 2 years |
| Worst-Of Autocall | Worst-of basket | SPX / NDX / RUT | Quarterly | 100% | 12% p.a. | 70% knock-in put | 3 years |
| Step-Down Barrier | Declining barrier | SPX | Monthly | 100% → 95% → 90% | 10% p.a. | 75% knock-in put | 2 years |
| Digital Autocall | Binary payoff | SPX | Annual | 105% | $50 digital | 80% capital protected | 3 years |

# 3. Data Architecture — Static Snapshots

## 3.1  Rationale

The original design used yfinance for live SPX data at runtime. This is replaced with a pre-collected static snapshot approach. Reasons: (1) no API failures during demo, (2) instant load from local CSV, (3) the goal is demonstrating what we can do with the data, not building a data pipeline.

## 3.2  Data Collection Plan — Week of June 6–11, 2026

Target: 3–4 high-quality snapshots across different days and times of day.

### Step 1 — Historical Data Check (Day 1, very first task)

Before writing any code, check whether Friday June 6's SPX options chain is available retroactively. Try in this order:

yfinance retroactive: run collect_snapshot.py Saturday morning — yfinance often still returns last trading day's chain

CBOE DataShop (datashop.cboe.com): sells historical SPX chains; single-day cost ~$10–30

Nasdaq Data Link (data.nasdaq.com): check OPRA/OEX datasets for free-tier historical options

Fallback: if no retroactive data available for Jun 6, skip it and start with Monday Jun 9

Document the outcome in sample_data/README.md.

### Step 2 — Live Intraday Snapshots (Mon Jun 9 – Wed Jun 11)

Run collect_snapshot.py at three times each trading day:

Market open (~9:45am ET) — captures opening vol

Midday (~12:00pm ET) — typically tightest spreads, most liquid

Near close (~3:45pm ET) — high volume, best vol surface shape

Each run saves a timestamped file: spx_options_YYYYMMDD_HHMM.csv (e.g., spx_options_20260609_1200.csv). Review quality scores and keep the best-scoring file per day.

### Step 3 — Target Snapshot Library

| Snapshot | Date | Time | Status |
| --- | --- | --- | --- |
| Snapshot 1 | Fri Jun 6 | Retroactive (any time) | 🔲 Check historical sources |
| Snapshot 2 | Mon Jun 9 | Best of 3 intraday | 🔲 Collect |
| Snapshot 3 | Tue Jun 10 | Best of 3 intraday | 🔲 Collect |
| Snapshot 4 | Wed Jun 11 | Best of 3 intraday | 🔲 Collect |

## 3.3  collect_snapshot.py — Quality Scoring

The script includes a score_snapshot() function that evaluates each snapshot and prints a quality summary: number of expiry dates, average strikes per expiry, percentage of quotes with tight spreads (< 10% of mid), and percentage with missing implied vol. Quality score = avg_strikes × 0.4 + pct_tight × 0.4 − pct_missing_iv × 0.2. Higher is better. Run the script 3× per day; keep the highest-scoring file.

Usage: python scripts/collect_snapshot.py

## 3.4  data_loader.py — Date + Time Labels

Filename format: spx_options_YYYYMMDD_HHMM.csv. The list_available_snapshots() function parses the timestamp and returns a human-readable label for the UI dropdown.

| Function | Returns | UI Dropdown Label Example |
| --- | --- | --- |
| list_available_snapshots() | List of {key, label} dicts | "2026-06-09 12:00 — Midday" |
| load_snapshot(key) | Filtered DataFrame | Used by all pages after cache |

Session labels: hour < 11 → "Market Open", 11–13 → "Midday", ≥ 14 → "Near Close". Dropdown shows date + time + session label for easy identification.

# 4. Phased Implementation Plan (7-Day Sprint)

Each phase has a clear deliverable and exit criteria. Priority order if time-constrained: Page 2 Pricer > Page 1 Vol Surface > Page 3 FDM Viz > Page 4 Greeks > Page 5 Scenarios.

## Phase 0 — Planning (Complete)

Status: ✅ Complete

CLAUDE.md written with full architecture, algorithms, test plan

AutoCallable_Project_Plan.docx written

Architecture updated: static data, pre-configured securities, visualization requirements, Assumptions sidebar

## Phase 1 — Day 1: Data + Core Product

Goal: Data infrastructure and product definitions working end-to-end.

Historical data check first: attempt to retrieve Fri Jun 6 SPX options chain retroactively (yfinance, CBOE DataShop, Nasdaq Data Link). Document result in sample_data/README.md.

collect_snapshot.py: includes quality scorer (avg strikes/expiry, spread tightness, missing IV). Run 3× per trading day; keep highest-scoring file per day. Filename format: spx_options_YYYYMMDD_HHMM.csv

data_loader.py: list_available_snapshots() returns date+time+session labels for UI dropdown. load_snapshot(key) returns filtered DataFrame.

autocallable.py: product definition, payoff function, call probability calculation

At least one quality-scored snapshot saved in sample_data/. Jun 6 historical data obtained or search result documented. Dropdown labels show date+time+session. All 4 securities instantiate; payoff tests pass.

## Phase 2 — Day 2: PDE Finite Difference Pricer

Goal: FD pricer implemented, tested, and grid visualization hook in place.

pde_pricer.py: explicit FD + Crank-Nicolson toggle + closed-form continuous autocall

return_grid=True option: returns full V(S,t) 2D array for visualization page

call_probabilities(): analytical lognormal approach from Paper 1 §2.2

Exit criteria: Paper 1 benchmark prices reproduced (FD = $98.39 ±$0.10; closed-form = $99.54 ±$0.10); grid returned as valid 2D array

Critical note: Explicit FD stability condition δτ/δx² ≤ ½ enforced in constructor via assertion.

## Phase 3 — Day 3: Monte Carlo Pricers

Goal: Both MC engines working; variance reduction demonstrated quantitatively.

mc_standard.py: GBM simulation, standard estimator (Paper 3 Eq. 2.3)

mc_survival.py: one-step survival MC (Paper 3 Algorithm 1) — single underlying first, then basket

return_paths=True option: returns first 50 path histories for visualization

Exit criteria: Survival MC SE < Standard MC SE (same N); prices within $0.50 of PDE; paths array returned

Critical (survival MC): Follow Paper 3 Algorithm 1 exactly. At each step j, compute pj = Φ(threshold), sample truncated normal, weight early payoff contribution, update L. Clip pj·u to [1e-10, 1-1e-10] to avoid norm.ppf(0) or norm.ppf(1) overflow.

For basket GHK: implement only after single-underlying version passes all tests. Validate with ρ=1 (should equal single asset) and ρ=0 (independent).

## Phase 4 — Day 4: Vol Surface + Heston Calibration

Goal: Real vol surface from snapshot data, Heston calibration, Dupire local vol.

vol_surface.py: implied vol computation, SVI/spline smoothing, Dupire formula

heston.py: Heston SDE, characteristic function (Eq. 23 ONLY), calibration

Exit criteria: Heston max abs error < 2 vol points; Dupire surface stable (no NaN/instability in liquid range)

Critical (Heston): Never use the alternative characteristic function φ̂T(u). Paper 2 explicitly warns this causes branch-cut discontinuities leading to wrong prices. Use Eq. 23 exactly. Use 3-5 random starting points for calibration; take best result.

Critical (Dupire): Unstable without smooth vol surface. Fit SVI or cubic spline in IV space first, then differentiate analytically rather than applying finite differences directly to noisy market quotes.

## Phase 5 — Day 5: Streamlit Pages 1 + 2

Goal: Vol Surface page and Pricer page working locally with full visuals.

sidebar.py: Assumptions sidebar with all 5 parameter sections

01_Vol_Surface.py: 3 visuals (3D IV surface, Heston overlay, Dupire side-by-side)

02_Pricer.py: security dropdown, term sheet card, 3 methods, path animation, convergence chart, call probability table

Exit criteria: all visuals render; pricer runs end-to-end on all 4 pre-configured securities

UI design principle: each visual has a header + one-sentence explanation + paper citation (e.g., "One-Step Survival MC — Alm et al. 2013, Algorithm 1"). Default N = 10,000 paths (must complete in <3 seconds for interactive use).

## Phase 6 — Day 6: Pages 3, 4, 5

Goal: All remaining pages working locally.

03_FDM_Visualization.py: heatmap, 3D surface, time-slice animation, convergence chart

04_Greeks.py: bump-size stability plots (Delta + Vega), Delta smile, Vega surface

05_Scenarios.py: payoff diagram, value surface, what-if sliders, historical path overlay

Exit criteria: all pages render; Greeks instability vs. stability contrast is clearly visually distinct

## Phase 7 — Day 7: Deploy + Polish

Goal: Live URL, README, full snapshot library.

Collect remaining 2-3 SPX snapshots (run collect_snapshot.py on different days)

README.md: live URL at top, screenshot/GIF, methodology paragraphs, tech stack table, local setup

GitHub repo: public, all sample_data/ CSVs committed

Streamlit Cloud: deployed, URL tested end-to-end

CLAUDE.md Section 6: all completed items marked ✅

Exit criteria: User opens the URL, selects a security, sees pricing in <5 seconds, can adjust assumptions and re-price

# 5. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| FD stability violated (δτ/δx² > ½) | Medium | High | Enforce in constructor with assertion; use conservative grid defaults |
| Heston calibration converges to bad local minimum | Medium | High | 3-5 random starting points; enforce Feller condition κθ > ½γ²; fallback to flat vol |
| Dupire surface has NaN/instability | High | Medium | Always smooth IV surface (SVI or cubic spline) before differentiating |
| norm.ppf overflow in survival MC | Medium | High | Clip pj·u to [1e-10, 1-1e-10] before calling norm.ppf |
| Heston branch-cut discontinuities | Low (if instructions followed) | Critical | Never use φ̂T(u). Use Paper 2 Eq. 23 only — enforced via code comment and test |
| Path animation too slow in Streamlit | Medium | Low | Pre-compute paths, render as static plotly figure with slider (not true animation) |
| sample_data/ too small for demo | Low | Medium | Collect snapshots on multiple days during the week; commit all to GitHub |
| Streamlit Cloud memory limit (1GB) exceeded | Low | Medium | Cap N paths default at 10K; cache calibration results; test on Cloud before sharing URL |

# 6. Test Plan

All tests in tests/ using pytest. Run with: pytest tests/ -v

## 6.1  PDE Pricer (test_pde_pricer.py)

| Test | Input | Expected | Tolerance |
| --- | --- | --- | --- |
| Call probabilities match Paper 1 Table 1 | S0=100, C=102, r=5%, σ=20%, q=1%, CDS=1%, monthly | p1=0.3767, p2=0.1435, … p12=0.0096 | ±0.001 |
| FD price matches Paper 1 benchmark | Same inputs | $98.39 | ±$0.10 |
| Closed-form continuous matches Paper 1 | Same inputs | $99.54 | ±$0.10 |
| return_grid=True shape | Any valid inputs | 2D array (N_S, N_τ), finite, non-negative | N/A |
| FD converges to closed-form at high frequency | Monthly → weekly → daily | Price converges | Monotone |

## 6.2  Monte Carlo (test_mc_pricers.py)

| Test | Input | Expected | Tolerance |
| --- | --- | --- | --- |
| Standard MC converges to PDE price | N=1M paths | PDE price | ±$0.50 |
| Survival MC converges to same price | N=100K paths | PDE price | ±$0.50 |
| Variance reduction demonstrated | Same N, both methods | Survival SE < Standard SE | N/A |
| Survival MC Delta monotone | S0 bumps, ε ∈ [0.01, 1.0] | No sign flips in Delta | N/A |
| return_paths=True output | Any inputs | List of 50 path arrays | N/A |
| Basket ρ=1 equals single asset | Basket with ρ=1 | ≈ Single asset price | ±$0.50 |

## 6.3  Heston & Vol Surface (test_heston.py)

| Test | Expected | Notes |
| --- | --- | --- |
| Heston CF → BS price when γ=0 | Match Black-Scholes | No vol-of-vol → reduces to BS |
| Calibrated surface fit error | < 2 vol points max abs | On liquid strike/maturity range |
| No branch-cut discontinuities | CF continuous across u-range | Test grid of u values from 1 to 200 |

## 6.4  Payoffs (test_payoffs.py)

| Test | Expected |
| --- | --- |
| Barrier never hit → maturity payoff | q(S_T/S_ref) at T |
| Barrier hit at obs date 1 → Q1 payoff discounted | e^{-r*t1} * Q1 |
| Basket worst-of uses min(S1/Sref1, S2/Sref2) | Correct payoff |
| Below protection barrier → knock-in put payoff | S_T/S_0 (< 1) |
| All 4 pre-configured securities produce finite positive prices | Price > 0 for all 4 |

# 7. Documentation Requirements

## 7.1  README.md (GitHub)

Opens with one-paragraph summary and live Streamlit URL prominently at top

Screenshot or GIF of the Pricer page in action

Methodology section: one paragraph per paper with equation references

Tech stack table: Python, Streamlit, numpy/scipy/plotly, static snapshot data

Local setup instructions: pip install -r requirements.txt then streamlit run streamlit_app.py

Key design decisions: why survival MC, why Eq. 23 not the alternative, why static data

Note on data: "SPX options snapshots pre-collected from Yahoo Finance on [dates]; see sample_data/"

## 7.2  In-App Documentation

Each visual has a header identifying its source (e.g., "Alm et al. 2013, Algorithm 1")

Every page has an expandable Methodology section with the relevant math and paper citations

Parameter tooltips: hover over any slider to see what the parameter means

Known limitations noted honestly (e.g., "Heston may not capture short-dated skew well for single stocks")

## 7.3  CLAUDE.md (Project Handoff)

Located in project folder and committed to GitHub repo root

Section 6 (Implementation Status) updated to ✅ after each module completes

Any deviation from original plan documented with rationale

# 8. What This Demonstrates to User

| What User Sees | Skill Demonstrated | Source |
| --- | --- | --- |
| 3D vol surface + Heston calibration overlay | Implied vol construction, Heston model, calibration | Paper 2 (Haugh 2013) |
| Dupire local vol surface side-by-side | Dupire formula, market-consistent local vol | Paper 2 Eq. 2 |
| 3 pricing methods running simultaneously | PDE, MC, variance reduction — all three paradigms | Papers 1, 3 |
| Path animation with barrier overlay | Deep product intuition — showing what autocall means | Conceptual |
| Convergence chart: Standard MC vs. Survival MC | Quantitative variance reduction demonstration | Paper 3 §2 |
| FD grid heatmap evolving backward in time | Numerical methods — understands the algorithm, not just output | Paper 1 §2.2 |
| Greeks: spiky vs. smooth across bump sizes | Stable differentiation, hedging implications | Paper 3 §3 |
| 4 pre-configured realistic structures | Product knowledge — Phoenix, worst-of basket, step-down, digital | Market practice |
| All parameters user-adjustable in Assumptions sidebar | Transparency, no hidden assumptions | Design choice |
| Python code on GitHub | Coding proficiency, clean architecture | N/A |

# 9. Continuation Guide for Next LLM Session

Follow these steps in order when continuing in a new session:

| Step | Action |
| --- | --- |
| 1 | Read CLAUDE.md in the project folder. Do not skip. |
| 2 | Check Section 6 (Implementation Status) in CLAUDE.md to see what is complete. |
| 3 | Check sample_data/ — if empty, run scripts/collect_snapshot.py first. Cannot proceed without data. |
| 4 | Run pytest tests/ -v. Do not skip — a previous session may have left broken code. |
| 5 | Pick up the first 🔲 Pending item in the Status table. Mark in_progress before starting. |
| 6 | All algorithm implementations reference the specific equation/section from the relevant paper. |
| 7 | Never use the alternative Heston CF. Use Paper 2 Eq. 23 only. |
| 8 | pde_pricer.py must support return_grid=True. MC must support return_paths=True. |
| 9 | After any core/ module: update CLAUDE.md Section 6 status table. |
| 10 | Deploy early (Day 5 at latest). A partial live app beats a complete local app. |

File Location Reference:

| File | Purpose |
| --- | --- |
| CLAUDE.md | Living technical reference — algorithms, architecture, status |
| AutoCallable_Project_Plan.docx | This document — scope, phasing, risks, test plan |
| sample_data/*.csv | Pre-collected SPX options snapshots (add 1 per day during build week) |
| scripts/collect_snapshot.py | Run once to add a new snapshot date |
| core/ | Pricing engine — all pure Python, no Streamlit imports |
| app/ | Streamlit pages and sidebar components |
| tests/ | pytest unit tests — run before and after every session |